Planning Logic – Implement Client Script and UI Policy (Incident)

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of the Fibonacci series).

- 1 – Very easy task (e.g. opening the form, setting a default value)

- 2 – Normal task (e.g. showing or hiding a field)

- 3 – Moderate task (e.g. a mandatory-field rule with conditions, onSubmit validation)

- 5 – Difficult task (e.g. GlideAjax call with a Script Include)

Story points used: 1, 2, 3, 5

Sprint 1

Environment Setup (Epic 1)

Creating Update Set and opening the Incident form (USN1) 1

Configuring the Incident form layout (USN2) 2

UI Policy (Epic 2)

Hold reason mandatory when State = On Hold (USN3) 3

Close code and Close notes mandatory when State = Resolved (USN4) 3

Show / hide Hold reason based on State (USN5) 2

Make Assignment group read-only when Closed (USN6) 2

Total Story Points in Sprint 1 = 1+2+3+3+2+2 = 13

Sprint 2

Client Script (Epic 3)

onLoad: setting a default Contact type (USN7) 1

onChange: clearing Subcategory when Category changes (USN8) 2

onChange: showing Priority message for Impact / Urgency (USN9) 2

onSubmit: validating Short description length (USN10) 3

GlideAjax: duplicate incident check using a Script Include (USN11) 5

Testing & Deployment (Epic 4)

Testing UI Policies and Client Scripts (positive and negative cases) (USN12) 3

Moving the Update Set to the test instance (USN13) 3

Total Story Points in Sprint 2 = 1+2+2+3+5+3+3 = 19

Total Story Points

Sprint 1 = 13

Sprint 2 = 19

Velocity = Total Story Points Completed ÷ Number of Sprints

Total Story Points = 13 + 19 = 32

Number of Sprints = 2

Velocity = 32 ÷ 2 = 16 (Story Points per Sprint)

The team's velocity is 16 Story Points per Sprint.